## Slide 1
Auth Review Assistant — Week 1 Readout
What’s real in the repo, what the data shows, and what we do Monday morning
Repo reality check
README depicts ML Scoring Service; repo shows schema scaffolding but no implementation.
Evidence: repo/README.md:21-37; repo/migrations/007_add_ml_confidence.sql:1-9; repo/ISSUES.md:229-241
Phase status
PRD: Phase 1 shipped; Phase 2 “Intelligence” not started.
Evidence: repo/docs/prd-ai-review-v2.md:23-40
Key framing
Ground truth = Grafana + artifacts. Code is used to validate what’s real vs implied.
Sources: repo/docs/prd-ai-review-v2.md; repo/README.md; repo/migrations; repo/ISSUES.md
Notes: Open with: I treated Grafana+artifacts as ground truth, and used code to validate what’s real vs implied.

## Slide 2
90-day trajectory (Grafana): demand up, outcomes worse
Volume: ~200/day → ~340/day (Panel 1)
Turnaround: 48 hrs → 55 hrs vs 28 hr target (Panel 2)
Extraction: plateau at 62% for 6 weeks; failure buckets known (Panel 3)
Active reviewers: 5 → 3 (Panel 6)
Why it matters
This is a throughput math problem: rising demand + falling capacity + capped automation ⇒ worsening turnaround.
Evidence: artifacts/grafana-dashboard.md Panels 1–3,6
Notes: Say: This is the math. The brief Feb improvement coincides with pipeline rollout, but volume growth overwhelms gains.

## Slide 3
System health + top risks (Demo = evidence)
Run: python cursor-output/prototype/system_state_cli.py
Demo sections (Slide 3)
SYSTEM HEALTH
TOP RISKS
Risk 1 (asymmetric): PHI in debug logs
Patient names logged at debug in core query path.
Evidence: repo/crates/core/src/data/queries.rs:42; PR #54 in repo/PULL-REQUESTS.md
Risk 2: stability loop
P95 latency spikes correlate with restarts; pattern consistent with OOM/leak loop.
Evidence: artifacts/grafana-dashboard.md Panel 4; Issue #10
Risk 3: implied features not implemented
Analytics turnaround endpoint is todo!() (will panic if hit).
Evidence: repo/crates/api/src/endpoints/v1/analytics.rs:20-29; Issue #19
Demo file: cursor-output/prototype/system_state_cli.py (prints citations inline)
Notes: Live-demo the CLI. Slide 3 is ‘proved’ by SYSTEM HEALTH and TOP RISKS sections.

## Slide 4
Monday-morning plan + what’s blocked on PM decisions (Demo)
Same CLI run: ACTION PLAN + WHAT'S BLOCKED PENDING PM DECISION
Action Plan (prioritized)
1) Merge PR #54 (PHI)
2) Unblock PR #47 (OCR caching)
3) Re-enable pipeline CI
4) Ship urgency sort
5) Wire DATABASE_MAX_CONNECTIONS
6) Bump API memory stopgap
Blocked pending PM decisions
Auto-approve criteria + guardrails (clinical ops + legal path)
Analytics approach: MV vs replica vs warehouse
ML scoring: build vs remove dead column/soften README
Why this prototype
Turns dispersed signals (Grafana, Slack, Issues, PRs) into an executable plan and makes missing decisions impossible to ignore.
Evidence is printed in the CLI output; see cursor-output/prototype/DEMO.md for talk track.
Notes: Demo ACTION PLAN + BLOCKED decisions. Use the ‘connective tissue’ framing verbatim if asked why CLI over pipeline fix.

## Slide 5
What I need (decisions/inputs I can’t make alone)
Clinical ops: validate auto-approve CPT list + override + audit expectations (Issue #24)
Engineering + Product: choose analytics approach (Issue #19; analytics endpoint is todo!())
Leadership/ops: explain active reviewer drop 5 → 3 (capacity driver; cause unknown)
Platform: confirm deploy source-of-truth (runbook drift vs Helm reality)
Close
If we align on these decisions this week, the engineering path to improving the trajectory becomes straightforward and measurable.
Evidence: artifacts/grafana-dashboard.md; repo/ISSUES.md; repo/crates/api/src/endpoints/v1/analytics.rs; repo/docs/operations/runbook.md
Notes: End with explicit asks. Emphasize: I’m not asking for permission to code—I’m asking for decisions that unblock execution.